PROJECT RESEARCH PLAN

Gaming with Reinforcement Learning (Origins AI)

Team Members: Shafan Shafqat · Abdullah Butt · Ahmed Saeed

Supervisor: Dr. Kulvinder Panesar

Project Duration: October 2025 – April 2026

# 1. Technical Research Methods

| Area | Description |
| --- | --- |
| Game Logic | Design of rules, board structure, and movement constraints. |
| Reinforcement Learning | Use of Q-learning and DQN for agent training. |
| Environment Design | Gym-style environment using reset(), step(), and rewards. |
| Unity Integration | Front-end game with Flask API communication. |

# 2. Experimental Design

| Phase | Activity | Output |
| --- | --- | --- |
| Phase 1 | 23 Python Unit Tests | Validated logic |
| Phase 2 | Environment Validation | Correct RL setup |
| Phase 3 | Model Training | Performance results |
| Phase 4 | Integration Testing | Unity + API working |
| Phase 5 | Final Testing | Playable system |

# 3. Evaluation Framework

| Metric | Target | Purpose |
| --- | --- | --- |
| Win Rate | ≥70% | Measures success |
| Reward | Increasing | Learning progress |
| Completion | High | Task success |
| Stability | No crashes | System reliability |

# 4. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| RL not learning | High | Start small (4x4) |
| Integration issues | Medium | Use Flask API |
| Hardware limits | Medium | Optimise training |

# 5. Team Roles

| Member | Role | Responsibility |
| --- | --- | --- |
| Shafan | RL Developer | AI, environment, testing |
| Abdullah | Unity Developer | Game design, integration |
| Ahmed | Tester | Evaluation, documentation |